UNIT-2 AGILE MINI-PROJECT

Enterprise Student Record and Academic Management Platform

Name: Shivraj Dhumal

PRN: 2125UMLM1008

SU-DevOps | Agile Project Planning and Documentation

# 1. Study of Business Problem and Product Vision

This Unit-2 plan uses the Unit-1 Product Discovery work as its starting point. The platform is intended to replace manual academic record handling with a centralized digital system for students, faculty and administrators.

| Item | Unit-1 basis used in Unit-2 |
| --- | --- |
| Business problem | Manual paperwork, duplicate/scattered records, slow report generation and poor communication. |
| Target users | Students, Faculty Members, Administrators, Examination Cell and IT Support. |
| Core solution | A centralized web-based academic management platform. |
| MVP | Login, student registration/records, attendance, result generation and academic reports. |
| Roadmap | Requirement Analysis → Design & Prototype → Core Development → Testing → Deployment. |

# 2. Agile Product Vision

Product Vision: Develop a secure and user-friendly Student Record and Academic Management Platform that enables educational institutions to efficiently manage student records, attendance, academic performance, course registration and reporting through a scalable web-based application.

| Area | Definition |
| --- | --- |
| Overall objective | Digitize and centralize academic records and reduce manual administrative work. |
| Primary users | Students, Faculty Members and Administrators. |
| Business benefits | Faster processing, better accuracy, easier reporting and improved communication. |
| Success criteria | At least 90% of core records handled digitally; reports generated within seconds; successful role-based access; positive user feedback. |
| Constraints | Limited student project time, limited development resources, need for simple and maintainable technology. |
| Expected capabilities | Authentication, student/course management, attendance, marks, results, notifications and reports. |

# 3. Scrum Team Structure and Roles

Unit-1 identifies a one-student project team. For the Scrum simulation, the same student performs the three Scrum responsibilities at different times. This is suitable for an academic mini-project.

| Role | Assigned responsibility |
| --- | --- |
| Product Owner | Define requirements, prioritize backlog, represent stakeholder needs and accept completed work. |
| Scrum Master | Facilitate planning, daily scrum, review and retrospective; remove impediments and support Agile practices. |
| Development Team | Design, code, test, document and demonstrate the application. |

# 4. Project Epics

| ID | Epic | Scope |
| --- | --- | --- |
| E1 | Student Management | Student registration, profile management, search, update and deletion. |
| E2 | Course Management | Add/update courses, assign students and view course details. |
| E3 | Attendance Management | Record attendance, view attendance and generate attendance reports. |
| E4 | Marks and Academic Performance | Enter/update marks, calculate grades and generate result sheets. |
| E5 | Authentication and Security | Login, logout, password reset and role-based access control. |
| E6 | Notifications | Attendance alerts, examination notifications and result notifications. |
| E7 | Reporting | Student, attendance, performance and course reports. |

# 5. User Stories and Acceptance Criteria

| Epic | Story | User Story | Acceptance Criteria |
| --- | --- | --- | --- |
| E5 | US-01 | As a Student, I want to log in so that I can access my dashboard securely. | Login page loads; valid credentials work; invalid credentials show an error; successful login opens dashboard. |
| E5 | US-02 | As a User, I want to log out so that I can end my session securely. | Logout is available; session is closed; protected pages require login again. |
| E5 | US-03 | As a User, I want to reset my password so that I can recover account access. | Reset request is accepted; user receives reset instructions; new password works. |
| E5 | US-04 | As a Admin, I want to manage user roles so that I can control access by responsibility. | Admin can assign roles; permissions match role; unauthorized actions are blocked. |
| E1 | US-05 | As a Admin, I want to add a student so that I can create a digital student record. | Required fields are validated; record saves; unique student ID is maintained; record can be viewed. |
| E1 | US-06 | As a Admin, I want to search for a student so that I can find records quickly. | Search accepts student ID/name; matching records display; no-match message is shown. |
| E1 | US-07 | As a Admin, I want to update a student profile so that I can keep records accurate. | Existing record loads; edited data is validated; changes save successfully. |
| E1 | US-08 | As a Admin, I want to delete a student record so that I can remove obsolete records. | Admin confirmation is required; record is removed/archived; it no longer appears in normal search. |
| E2 | US-09 | As a Admin, I want to add a course so that I can maintain the course catalog. | Course code/name are validated; course saves; course appears in course list. |
| E2 | US-10 | As a Admin, I want to update course details so that I can keep course information current. | Existing course loads; changes validate; updated details are displayed. |
| E2 | US-11 | As a Admin, I want to assign students to a course so that I can manage course enrollment. | Eligible students can be selected; assignment saves; assigned students appear in course details. |
| E2 | US-12 | As a Faculty, I want to view course details so that I can see enrolled students and course information. | Course details load; enrollment list is visible; data is current. |
| E3 | US-13 | As a Faculty, I want to record attendance so that I can keep attendance accurate. | Faculty selects course/date; students appear; attendance can be marked; records save. |
| E3 | US-14 | As a Student, I want to view my attendance so that I can track attendance. | Student sees own attendance; course/date data is shown; totals are calculated correctly. |
| E3 | US-15 | As a Faculty, I want to generate an attendance report so that I can review attendance trends. | Course/date can be selected; report is generated; report contains attendance totals. |
| E4 | US-16 | As a Faculty, I want to enter marks so that I can record academic performance. | Student/course/exam can be selected; marks are validated; marks save successfully. |
| E4 | US-17 | As a Faculty, I want to update marks so that I can correct academic records. | Existing marks load; edited marks are validated; updated marks are saved. |
| E4 | US-18 | As a System, I want to calculate grades so that I can produce grades from marks. | Grade calculation follows defined rules; grade is displayed; calculation is consistent. |
| E4 | US-19 | As a Student, I want to view my result so that I can check academic performance. | Student sees only own result; subjects and marks are shown; total/grade is displayed. |
| E6 | US-20 | As a Student, I want to receive attendance alerts so that I can know when attendance needs attention. | Alert is triggered for the defined threshold; message identifies course/status. |
| E6 | US-21 | As a Student, I want to receive examination notifications so that I can know important exam information. | Notification contains exam information; it is shown to the intended users. |
| E6 | US-22 | As a Student, I want to receive result notifications so that I can know when results are published. | Notification is triggered after publication; correct result period is identified. |
| E7 | US-23 | As a Admin, I want to generate a student report so that I can review student information. | Student can be selected; report contains relevant record data; report is generated successfully. |
| E7 | US-24 | As a Admin, I want to generate an attendance report so that I can review attendance across students/courses. | Filters work; report shows totals; report can be viewed/exported. |
| E7 | US-25 | As a Admin, I want to generate a performance report so that I can analyze academic results. | Filters work; report includes marks/grades; report is generated successfully. |
| E7 | US-26 | As a Admin, I want to generate a course report so that I can review course information. | Course can be selected; report includes course and enrollment information. |

# 6. Prioritized Product Backlog

| Order | Priority | Epic | Backlog Item | Story Points |
| --- | --- | --- | --- | --- |
| 1 | High | E5 | US-01 Login | 5 |
| 2 | High | E1 | US-05 Add Student | 5 |
| 3 | High | E1 | US-06 Search Student | 3 |
| 4 | High | E3 | US-13 Record Attendance | 5 |
| 5 | High | E4 | US-16 Enter Marks | 5 |
| 6 | High | E4 | US-19 View Result | 3 |
| 7 | High | E5 | US-04 Role-Based Access | 8 |
| 8 | Medium | E2 | US-09 Add Course | 3 |
| 9 | Medium | E2 | US-11 Assign Students | 5 |
| 10 | Medium | E1 | US-07 Update Student | 3 |
| 11 | Medium | E1 | US-08 Delete Student | 3 |
| 12 | Medium | E3 | US-15 Attendance Report | 5 |
| 13 | Medium | E4 | US-18 Calculate Grades | 5 |
| 14 | Medium | E7 | US-23 Student Report | 3 |
| 15 | Medium | E7 | US-24 Attendance Report | 5 |
| 16 | Medium | E6 | US-20 Attendance Alert | 5 |
| 17 | Low | E2 | US-10 Update Course | 3 |
| 18 | Low | E2 | US-12 View Course Details | 2 |
| 19 | Low | E4 | US-17 Update Marks | 3 |
| 20 | Low | E6 | US-21 Examination Notification | 3 |
| 21 | Low | E6 | US-22 Result Notification | 3 |
| 22 | Low | E7 | US-25 Performance Report | 5 |
| 23 | Low | E7 | US-26 Course Report | 3 |
| 24 | Low | E5 | US-02 Logout | 2 |
| 25 | Low | E5 | US-03 Password Reset | 5 |

Prioritization considers business value, user importance, technical dependencies and implementation complexity.

# 7. Story Point Estimation

| Points | Meaning |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |
| 8 | Very Difficult |
| 13 | Highly Complex |

Planning Poker is used conceptually to reach team estimates. Larger items should be split before implementation when practical.

# 8. Sprint Planning

| Sprint | Goal | Sprint Backlog | Expected Deliverable |
| --- | --- | --- | --- |
| Sprint 1 | Authentication and project setup | Repository initialization, basic UI, login, logout, role access, initial testing | Working login and dashboard |
| Sprint 2 | Student Management | Add, search, update and delete student; student profile UI; tests | Working student management module |
| Sprint 3 | Course and Attendance Management | Add course, assign students, record attendance and attendance reports | Working course and attendance module |

# 9. Scrum Board

| Backlog | To Do | In Progress | Testing | Completed |
| --- | --- | --- | --- | --- |
| Password reset; reports | Add Student | Login | Login tests | Repository setup |
| Notifications | Search Student | Attendance | Student tests | Basic UI |
| Performance analytics | Add Course | Marks | Attendance tests | Initial documentation |

# 10. Simulated Scrum Ceremonies

| Ceremony | Activity / Output |
| --- | --- |
| Sprint Planning | Select highest-priority stories, estimate points and define a Sprint Goal. |
| Daily Scrum | Answer: What did I complete yesterday? What will I do today? What challenges am I facing? |
| Sprint Review | Demonstrate completed features and record stakeholder feedback. |
| Sprint Retrospective | Discuss what went well, challenges and improvements for the next sprint. |

# 11. Burndown Chart Data

| Sprint | Start Points | After Day 1 | After Day 2 | After Day 3 | Remaining |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | 25 | 20 | 14 | 7 | 0 |
| Sprint 2 | 17 | 14 | 9 | 4 | 0 |
| Sprint 3 | 17 | 13 | 8 | 3 | 0 |

These are planning/demo values for the academic Agile simulation. Replace them with actual completed story points if the team records real sprint progress.

# 12. Agile Framework Comparison

| Framework | Main idea | Suitability | Decision |
| --- | --- | --- | --- |
| Scrum | Time-boxed sprints, defined roles and ceremonies | Small team needing structured delivery | Recommended |
| Kanban | Continuous flow and visual work limits | Support/maintenance or continuously changing work | Useful alternative |
| XP | Strong engineering practices, TDD, pair programming | Projects needing high code quality and rapid feedback | Can complement Scrum |
| Lean Development | Waste reduction and value focus | Teams optimizing process efficiency | Useful principles |
| LeSS | Scaling Scrum across multiple teams | Large products with multiple Scrum teams | Not needed for this team |
| SAFe | Enterprise-scale Agile governance | Large organizations and many teams | Too heavy for this project |
| Scrum@Scale | Scaling Scrum through connected Scrum teams | Organizations with several Scrum teams | Not needed for this team |

Recommendation: Scrum is the most suitable framework because the project is a small academic team with a defined product backlog, clear modules and sprint-based deliverables.

# 13. Project Timeline and Release Roadmap

| Phase | Work | Output |
| --- | --- | --- |
| Week 1 | Requirement analysis and Agile backlog | Vision, epics, user stories, acceptance criteria |
| Week 2 | Sprint 1 and Sprint 2 | Authentication and student management |
| Week 3 | Sprint 3 | Course and attendance management |
| Week 4 | Testing, review, documentation and release planning | Tested prototype, reports and final Agile documentation |

# 14. Definition of Done

Acceptance criteria are satisfied.

Feature is implemented and integrated.

Basic functional testing is completed.

No known critical defect remains.

Documentation is updated.

Feature is demonstrated during Sprint Review.

# 15. Unit-2 Deliverables Checklist

☐ Agile Project Planning Report

☐ Product Vision Document

☐ Scrum Team Structure

☐ Scrum Roles and Responsibilities Document

☐ Epic Documentation

☐ User Story Repository

☐ Acceptance Criteria Document

☐ Prioritized Product Backlog

☐ Story Point Estimation Sheet

☐ Sprint Planning Document

☐ Sprint Backlog

☐ Scrum Board

☐ Burndown Chart

☐ Sprint Review Report

☐ Sprint Retrospective Report

☐ Agile Framework Comparison Report

☐ Project Timeline and Release Roadmap

☐ Complete Agile Documentation

# 16. Sprint Review Report Template

| Sprint | Completed work | Feedback | Action for next sprint |
| --- | --- | --- | --- |
| Sprint 1 | Authentication and project setup | To be recorded during demo | Improve UI/security issues found |
| Sprint 2 | Student management | To be recorded during demo | Fix validation/usability issues |
| Sprint 3 | Course and attendance | To be recorded during demo | Finalize reports and testing |

# 17. Sprint Retrospective Report Template

| Sprint | What went well | Challenges | Improvement |
| --- | --- | --- | --- |
| Sprint 1 | Repository and basic setup completed | Authentication integration | Improve task breakdown |
| Sprint 2 | Student CRUD flow completed | Validation/testing time | Test earlier |
| Sprint 3 | Attendance workflow completed | Report refinement | Keep smaller stories |

# 18. Conclusion

The Unit-2 Agile plan converts the Unit-1 product discovery into an actionable Agile backlog. The work is divided into epics, user stories, acceptance criteria and sprints, with Scrum used as the recommended framework. The plan supports incremental delivery of the Student Record and Academic Management Platform.